**Retroperspective Sprint 2 by Group A**

*Karsten Rudolf, Edgar Meilinger, Jan Leonardi, Ersan Ünsal, Gökhan Ünsal*

1. **What went bad for us in Sprint 2:**

We tried to fix our communication problems and our time management we had in Sprint 1. We fixed those problems for the most part, yet we still have the problem on our hand that we still have no further informations about our group member Gökhan Ünsal by the Prüfungsamt. Also we couldn’t plan with him for any tasks in Sprint 2 because of that and had to manage to complete our tasks as a team of 5 instead of 6. So we had to divide the workload of Sprint 2 on 5 people. We also had problems to get a hold of him during both sprints, since he didn’t attend our team meetings as we already told you. Another issue we had was the meeting in the first week because of the holiday. It was hard for us to get all people at the given time slot of yours because of ours and yours tight time schedule. Even though we fulfilled all of our planned tasks for Sprint 2, we still had to push some of our task in Sprint 3 because of time issues. The programming went well for Sprint 2 for the most part, but we had some smaller bugs to fix to make the program work as we intended to be. To find and fix those bugs were a challenge and cost us a fair amount of time.

1. **What went good for us in Sprint 2:**

As already mentioned we fixed our communication and time management problems. As soon as we had everything set in Sprint 1 everything went pretty smoothly. Gökhan Ünsal was also starting to attend every team meeting, even though we didn’t gave him any tasks. We talked all about each and every ones task and gave each other feedback. After every meeting everyone fixed the mentioned problems from the last meeting and we were always in time with our tasks. We also managed that everyone was attending the meeting on Tuesday. It was definitely challenge to fulfill all tasks for Sprint 2 with just 5 people since we have also a lot of work for our other modules and the workload is way higher than with 6 people, but we are happy with our results.

1. **What could have went better for us in Sprint 2:**

All in all we were pretty happy with our results. As already mentioned we spent a lot of time bug fixing. We all know it’s a part of the programming experience yet we of course try to aim on a higher standard in the first try. We could try to avoid most of the bugs by being more careful and concentrated while programming. This could spare us a lot of time that we can invest in other tasks. We know it’s utopian to program it perfectly in the first try, but everyone in our team strives to get better at it. We also hope that Gökhan will get the Prüfungsamt approval so we can divide the workload on 6 people to be more time efficient. But we still see it realistically and expect the worst case scenario.